DEVELOPMENT PLAN

Flutter Habit Tracker App

Production-Ready Mobile Application

Prepared for: Daffa

Date: February 2026

Solo Developer | MVP-First Approach

# 1. App Concept Refinement

## 1.1 Product Vision

Streakit is a minimalist habit tracker that focuses on one powerful concept: maintaining streaks. Unlike feature-bloated competitors, Streakit keeps the experience frictionless — tap to complete, see your streak grow, and stay motivated through visual progress. The app targets young professionals and students who want a no-nonsense tool to build consistency.

## 1.2 Core Features (MVP)

The MVP focuses on the essential loop: create a habit, track it daily, and see your progress.

| Feature | Description | Priority |
| --- | --- | --- |
| Habit CRUD | Create, edit, delete, and reorder habits with name, icon, color, and frequency | P0 |
| Daily Check-in | One-tap completion with satisfying haptic/visual feedback | P0 |
| Streak Counter | Current streak, longest streak, and total completions per habit | P0 |
| Today View | Dashboard showing today’s pending and completed habits | P0 |
| Calendar Heatmap | Monthly grid view showing completion density (like GitHub contributions) | P0 |
| Local Notifications | Configurable daily reminders per habit | P1 |
| Weekly Summary | Simple stats card: completion rate, best streak, habits completed | P1 |
| Dark/Light Theme | System-aware theming with manual toggle | P1 |
| Onboarding Flow | 3-screen intro explaining the app + starter habit templates | P1 |

## 1.3 Advanced Features (Post-MVP)

- Cloud Sync & Backup — Firebase Auth + Firestore for cross-device sync

- Habit Categories & Tags — Group habits by area (Health, Work, Learning)

- Detailed Analytics — Completion trends, day-of-week patterns, time-of-day insights

- Social Accountability — Share streak milestones or challenge friends

- Widget Support — Home screen widget for quick check-ins (Android/iOS)

- Export Data — CSV/JSON export of all habit data

- Habit Archives — Pause or archive habits without losing history

## 1.4 What Makes It Different

Most habit trackers fall into two traps: either too simple (just a checklist) or too complex (journaling, mood tracking, social features all crammed together). Streakit occupies the sweet spot:

| Differentiator | How |
| --- | --- |
| Streak-First Design | The streak number is the hero UI element — large, animated, and central to every interaction |
| Zero-Friction Check-in | Complete a habit in one tap from the home screen. No modals, no confirmations |
| Visual Dopamine | GitHub-style heatmap + streak animations create satisfying visual feedback loops |
| Opinionated Simplicity | No journaling, no mood tracking, no social feed. Just habits and streaks |
| Offline-First | Works fully offline with local storage. Cloud sync is optional, not required |

# 2. Technical Architecture

## 2.1 State Management: Riverpod

Recommendation: flutter_riverpod (with riverpod_generator for code generation).

| Why Riverpod | Details |
| --- | --- |
| Compile-safe | No runtime errors from missing providers. The compiler catches everything |
| Testable | Each provider is independently testable with overrides. No mocking frameworks needed |
| Scalable | Works for both simple local state and complex async states with caching |
| No BuildContext dependency | Access state anywhere — not just in the widget tree |
| Active ecosystem | Well-maintained, excellent documentation, and growing community adoption |

## 2.2 Folder Structure

Use a feature-first structure. Each feature is self-contained with its own models, providers, and screens. Shared code lives in core/.

lib/

├── main.dart

├── app.dart

├── core/

│   ├── database/        # Drift DB setup, DAOs, migrations

│   ├── theme/           # AppTheme, colors, text styles

│   ├── router/          # GoRouter configuration

│   ├── constants/       # App-wide constants

│   └── utils/           # Date helpers, extensions

├── features/

│   ├── habits/

│   │   ├── models/      # Habit, HabitCompletion

│   │   ├── providers/   # habitsProvider, habitNotifier

│   │   ├── screens/     # HabitListScreen, HabitDetailScreen

│   │   └── widgets/     # HabitCard, StreakBadge, HeatmapGrid

│   ├── today/

│   │   ├── providers/

│   │   ├── screens/     # TodayScreen (main dashboard)

│   │   └── widgets/     # ProgressRing, DailySummaryCard

│   ├── stats/

│   │   ├── providers/

│   │   ├── screens/     # StatsScreen

│   │   └── widgets/     # WeeklyChart, HeatmapCalendar

│   ├── settings/

│   │   ├── providers/

│   │   └── screens/     # SettingsScreen

│   └── onboarding/

│       └── screens/     # OnboardingScreen

└── shared/

├── widgets/         # AppBottomNav, ConfirmDialog

└── models/          # Enums, shared types

## 2.3 Architecture Pattern

Use a simplified Clean Architecture approach suitable for a solo developer. Avoid over-engineering with separate domain/data/presentation layers. Instead, use a practical two-layer approach:

- UI Layer: Screens and Widgets consume Riverpod providers reactively.

- Data Layer: Providers manage business logic and call the database (Drift DAOs) directly.

This avoids unnecessary repository abstractions for a local-first app. When you add cloud sync later, introduce a Repository layer only for features that need it.

## 2.4 Storage Strategy

| Aspect | Recommendation | Reasoning |
| --- | --- | --- |
| Primary DB | Drift (formerly Moor) | Type-safe SQL, compile-time query validation, migration support, reactive streams |
| Key-Value | shared_preferences | For settings, theme preference, onboarding status |
| Backend | None for MVP | Start offline-first. Add Firebase later for sync |
| Backup | Manual JSON export | Simple export/import for data portability |

## 2.5 Recommended Packages

| Category | Package | Purpose |
| --- | --- | --- |
| State Mgmt | flutter_riverpod, riverpod_annotation | Reactive state management with code generation |
| Database | drift, sqlite3_flutter_libs | Type-safe local SQL database |
| Navigation | go_router | Declarative routing with deep link support |
| Notifications | flutter_local_notifications | Scheduled daily reminders |
| UI Components | flutter_animate, lottie | Micro-animations and streak celebrations |
| Date Handling | intl | Date formatting and localization |
| Icons | flutter_iconpicker, lucide_icons | Custom habit icon selection |
| Code Gen | build_runner, freezed | Immutable models and union types |
| Testing | mocktail, drift (test utils) | Unit and integration testing |

# 3. Database Design

## 3.1 Entity-Relationship Overview

The database has two core tables with a one-to-many relationship: each Habit has many HabitCompletions. This simple structure supports all MVP features including streaks, heatmaps, and weekly stats.

## 3.2 Data Models

Habit Table

| Column | Type | Description |
| --- | --- | --- |
| id | INTEGER (PK) | Auto-increment primary key |
| name | TEXT | Habit name (e.g., "Read 30 min") |
| description | TEXT (nullable) | Optional description or note |
| iconName | TEXT | Icon identifier from icon picker |
| colorHex | TEXT | Hex color code (e.g., "#4CAF50") |
| frequency | TEXT | daily ¦ weekdays ¦ custom |
| customDays | TEXT (nullable) | JSON array for custom days: [1,3,5] = Mon,Wed,Fri |
| reminderTime | TEXT (nullable) | HH:mm format for notification |
| sortOrder | INTEGER | Position in list for drag-to-reorder |
| isArchived | BOOLEAN | Soft delete / archive flag |
| createdAt | DATETIME | Creation timestamp |
| updatedAt | DATETIME | Last modification timestamp |

HabitCompletion Table

| Column | Type | Description |
| --- | --- | --- |
| id | INTEGER (PK) | Auto-increment primary key |
| habitId | INTEGER (FK) | References Habit.id with CASCADE delete |
| completedDate | DATE | The date the habit was completed (YYYY-MM-DD) |
| completedAt | DATETIME | Exact timestamp of completion |

A UNIQUE constraint on (habitId, completedDate) prevents duplicate completions for the same day.

## 3.3 Example Habit Object (Dart)

// Using Drift table definitions

class Habits extends Table {

IntColumn get id => integer().autoIncrement()();

TextColumn get name => text().withLength(min: 1, max: 100)();

TextColumn get description => text().nullable()();

TextColumn get iconName => text().withDefault(const Constant('check'))();

TextColumn get colorHex => text().withDefault(const Constant('#4CAF50'))();

TextColumn get frequency => text().withDefault(const Constant('daily'))();

TextColumn get customDays => text().nullable()();

TextColumn get reminderTime => text().nullable()();

IntColumn get sortOrder => integer().withDefault(const Constant(0))();

BoolColumn get isArchived => boolean().withDefault(const Constant(false))();

DateTimeColumn get createdAt => dateTime().withDefault(currentDateAndTime)();

DateTimeColumn get updatedAt => dateTime().withDefault(currentDateAndTime)();

}

## 3.4 Computed Properties (Provider Level)

These are not stored in the database but calculated in providers:

- currentStreak: Count consecutive completion days backwards from today

- longestStreak: Max consecutive completion run in all history

- totalCompletions: COUNT of completions for a habit

- completionRate: Completions / scheduled days since creation

- todayStatus: Boolean — whether completed today

# 4. UI/UX Plan

## 4.1 Design Principles

- Minimal Cognitive Load: Every screen has one primary action. No decision fatigue.

- Touch-First: Large tap targets (48dp+), swipe gestures, one-handed usability.

- Visual Feedback: Every interaction produces immediate visual + haptic response.

- Content Density: Show meaningful data without clutter. White space is a feature.

- Consistent Rhythm: Use 8dp grid, consistent corner radii (12dp), and uniform elevation.

## 4.2 Main Screens

| Screen | Purpose | Key Elements |
| --- | --- | --- |
| Today (Home) | Daily dashboard and check-in hub | Progress ring, habit cards with tap-to-complete, greeting header |
| Habit Detail | View stats and history for one habit | Streak counter, heatmap calendar, completion rate, edit button |
| Add/Edit Habit | Create or modify a habit | Name input, icon picker, color picker, frequency selector, reminder toggle |
| Stats Overview | Weekly/monthly summary across all habits | Completion chart, best streaks, weekly comparison |
| Settings | App configuration | Theme toggle, notification master switch, export data, about |
| Onboarding | First-launch introduction | 3 swipeable pages: welcome, key features, starter templates |

## 4.3 Navigation Flow

Use a bottom navigation bar with 3 tabs for the main sections:

- Tab 1 — Today: The default landing screen. Shows today’s habits. Tap a habit card to mark complete. Long-press or tap detail icon to go to Habit Detail.

- Tab 2 — Stats: Weekly and monthly analytics. Tap a habit in the summary to drill into its Habit Detail screen.

- Tab 3 — Settings: Theme, notifications, data export, and app info.

A floating action button (FAB) on the Today screen opens the Add Habit modal/screen. The Habit Detail screen is a push navigation from either the Today or Stats tab.

## 4.4 Screen Layout Descriptions

Today Screen

- Top: Greeting + date ("Good morning, Daffa — Friday, Feb 20")

- Below greeting: Circular progress ring showing X/Y habits completed today

- Main area: Scrollable list of habit cards, each showing: icon, name, streak count, and a prominent check button

- Completed habits move to bottom with a subtle checked state

- FAB in bottom-right corner for adding new habits

Habit Detail Screen

- Hero section: Large streak number with "🔥" icon and "Current Streak" label

- Stats row: Longest streak | Total completions | Completion rate

- Heatmap calendar: 12-week grid with color intensity showing daily completions

- Edit button in app bar

Add/Edit Habit Screen

- Text field for habit name (required)

- Optional description field

- Icon picker grid (horizontally scrollable)

- Color picker (preset palette of 12 colors)

- Frequency selector: Daily / Weekdays / Custom (show day chips for custom)

- Reminder toggle with time picker

- Save button (primary CTA) at bottom

## 4.5 Visual Style Guide

| Element | Specification |
| --- | --- |
| Color Palette | Primary: #1A73E8 (Blue), Surface: #FAFAFA, Dark Surface: #1A1A2E |
| Typography | Google Fonts: Inter or Poppins. Headings: SemiBold, Body: Regular |
| Corner Radius | Cards: 16dp, Buttons: 12dp, Chips: 8dp |
| Elevation | Cards: 0-2dp (flat design), Bottom nav: 8dp |
| Animations | Check-in: scale bounce + confetti at milestones. Screen transitions: shared element or fade |
| Spacing Grid | Base unit: 8dp. Padding: 16dp (screen edges), 12dp (between cards) |

# 5. Development Roadmap

## 5.1 Overview

Total estimated timeline: 8–10 weeks for a solo developer working part-time (10–15 hrs/week). The roadmap is divided into 5 phases, each producing a working increment you can test on a real device.

## 5.2 Phase 1: Foundation (Week 1–2)

Goal: Project setup, core infrastructure, and the first screen rendering real data.

- Initialize Flutter project with recommended folder structure

- Configure Riverpod, GoRouter, and Drift

- Define Habit and HabitCompletion Drift tables + run code generation

- Build the Add Habit screen with form validation

- Build the Today screen showing habits from the database

- Implement basic theme (light mode only)

Milestone: You can create habits and see them listed on the Today screen.

## 5.3 Phase 2: Core Loop (Week 3–4)

Goal: The complete daily check-in experience with streak tracking.

- Implement tap-to-complete on habit cards (write completion to DB)

- Add haptic feedback and check animation on completion

- Build streak calculation logic in providers

- Display current streak on each habit card

- Build Edit Habit screen (reuse Add Habit with pre-filled data)

- Add delete habit with confirmation dialog

- Implement habit reordering (drag to sort)

Milestone: Full create → complete → track streak loop working end-to-end.

## 5.4 Phase 3: Insights & Polish (Week 5–6)

Goal: Statistics, visual history, and the detail view.

- Build Habit Detail screen with streak hero section

- Implement the calendar heatmap widget (custom painter or table_calendar)

- Build Stats Overview screen with weekly completion chart

- Calculate and display: longest streak, completion rate, weekly comparison

- Add dark theme support with system-aware toggle

- Polish transitions and micro-animations

Milestone: All 5 main screens functional. App feels complete for daily use.

## 5.5 Phase 4: Notifications & Onboarding (Week 7–8)

Goal: Retention features and first-launch experience.

- Integrate flutter_local_notifications for daily reminders

- Build per-habit reminder configuration (time picker in edit screen)

- Handle notification permissions gracefully (especially iOS)

- Create 3-screen onboarding flow with starter habit templates

- Add Settings screen: theme toggle, notification master switch, about section

- Implement data export (JSON) from settings

Milestone: App is feature-complete for MVP. Ready for beta testing.

## 5.6 Phase 5: Testing & Launch Prep (Week 9–10)

Goal: Quality assurance and store submission preparation.

- Write unit tests for streak calculation, providers, and database operations

- Write widget tests for critical flows (add habit, complete habit)

- Test on multiple screen sizes and Android versions (use Firebase Test Lab free tier)

- Performance profiling: ensure smooth 60fps scrolling and animations

- Prepare store assets: screenshots, descriptions, feature graphic

- Set up CI with GitHub Actions for automated testing

- Build release APK/AAB and submit to Google Play

Milestone: App published on Google Play Store.

# 6. Deployment Strategy

## 6.1 Platform Strategy: Android First

Start with Android only. Here’s why:

- Lower barrier: Google Play has a one-time $25 fee vs. Apple’s $99/year.

- Faster review: Google Play reviews take hours, not days.

- Easier testing: Distribute APKs directly for beta testing without TestFlight.

- Flutter advantage: When ready for iOS, your codebase is already cross-platform. Adding iOS is mostly configuration (Xcode signing, App Store Connect) rather than code changes.

## 6.2 Pre-Publishing Checklist

| Task | Details | Status |
| --- | --- | --- |
| App Icon | Use a 1024x1024 adaptive icon. Tools: figma or Android Asset Studio | ☐ |
| Splash Screen | Use flutter_native_splash for branded launch screen | ☐ |
| App Signing | Generate upload key and configure Play App Signing | ☐ |
| Store Listing | Title, short description, full description, category (Health & Fitness) | ☐ |
| Screenshots | Phone + tablet screenshots (min 2, recommended 5-8) | ☐ |
| Feature Graphic | 1024x500 banner for Play Store listing | ☐ |
| Privacy Policy | Required for Play Store. Host on GitHub Pages or Notion | ☐ |
| Version Strategy | Start at 1.0.0. Use semantic versioning (major.minor.patch) | ☐ |
| ProGuard / R8 | Ensure release build obfuscation and shrinking work correctly | ☐ |
| Crash Reporting | Integrate Firebase Crashlytics (free) for production monitoring | ☐ |

## 6.3 Recommended Dev Tools

| Tool | Purpose |
| --- | --- |
| VS Code + Flutter extension | Primary IDE with hot reload and Dart analysis |
| Flutter DevTools | Performance profiling, widget inspector, network monitoring |
| Figma (free tier) | UI design and prototyping before coding |
| GitHub + GitHub Actions | Version control and CI/CD pipeline |
| Firebase (free tier) | Crashlytics, Analytics, and future cloud sync |
| Fastlane | Automate screenshots, builds, and store deployments |
| Android Studio | AVD management and Android-specific tooling when needed |

## 6.4 Post-Launch Plan

- Monitor crash reports and ANRs via Firebase Crashlytics and Play Console

- Track retention metrics: Day 1, Day 7, Day 30 retention rates

- Collect user feedback via in-app feedback form or Play Store reviews

- Release updates every 2–3 weeks with bug fixes and minor improvements

- Plan iOS release after 1 month of stable Android operation

- Consider post-MVP features based on actual user feedback, not assumptions

Good luck building Streakit! Start with Phase 1 and ship something real. 🚀